PROBLEM STATEMENT

Methods:

The first piece is, we need to find all the community centers/warming/cooling centers in a place and then also create a map of the Heat, outages, snow storm, heatwaves, flood and then combine them.

We can then start breaking down each of those into how one solves such a problem, that is which place nearest is the best for it. 

SafeSpot Toronto

### Hackathon Project Plan — Theme 3, Problem Statement 2

Team codeXperts | Seneca Polytechnic

## Overview

Project Name: SafeSpot Toronto

Theme: Community Energy, Equity and Sustainability

Problem Statement: Climate impacts such as heatwaves and flooding disproportionately affect vulnerable populations. Many communities rely on public facilities like libraries, schools, and community centers as warming or cooling spaces during extreme weather. Utilities and municipalities need simple ways to visualize where climate risks and limited access to safe shelter spaces overlap.

Solution: A conceptual web app that helps Toronto communities prepare for extreme weather by combining real-time temperature sensor data, urban heat island mapping, and smart routing to the nearest cooling centre or library.

## Team

| Name | Role |
| --- | --- |
| Gary | Hardware — Raspberry Pi & Temperature Sensor |
| Marcos | Backend — FastAPI (Python) |
| Paul | Frontend — Next.js, Leaflet.js Map Integration |
| Seulgi | Frontend — UI/UX Design, Alert System |
| Arun | Frontend — GPS Location, Nearest Shelter Routing |

## Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js, Leaflet.js |
| Backend | FastAPI (Python) |
| Hardware | Raspberry Pi + Temperature Sensor |
| Data Sources | ArcGIS REST API (Urban Heat Island, Cooling Centres, Libraries) |
| Map Library | Leaflet.js with GeoJSON layers |

## Core Features

### 1. Heat Risk Map

- Display Toronto's urban heat island layer on an interactive Leaflet map

- Colour-coded zones showing high, medium, and low heat risk areas

- Data sourced from ArcGIS: Impervious Surface and Urban Heat Island Effect in Toronto

### 2. Real-Time Temperature Monitoring

- Raspberry Pi temperature sensor deployed in a high-risk heat zone

- Sensor data sent to FastAPI backend at regular intervals

- Live sensor reading displayed on the map as a data point

### 3. Danger Threshold Alert

- When sensor temperature exceeds 35°C, the app triggers a warning alert

- Alert banner displayed to the user with current temperature and risk level

- Cooling centres and libraries are highlighted on the map

### 4. Nearest Safe Space Routing

- Browser GPS used to detect the user's current location

- App calculates the closest cooling centre or library

- Distance and name of the nearest safe space displayed to the user

## Data Sources

| Dataset | Source | Format |
| --- | --- | --- |
| Urban Heat Island Effect | ArcGIS REST API (Seneca account) | GeoJSON |
| Air Conditioned & Cool Spaces | City of Toronto Open Data | GeoJSON |
| Library Branch Locations | City of Toronto Open Data | GeoJSON |
| Flood Events (Toronto) | ArcGIS REST API | GeoJSON |
| Live Temperature | Raspberry Pi Sensor | POST via FastAPI |

## API Endpoints (FastAPI)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/heat-data | Returns heat island GeoJSON |
| GET | /api/cooling-centres | Returns cooling centre locations |
| GET | /api/libraries | Returns library branch locations |
| POST | /api/sensor-data | Receives temperature data from Raspberry Pi |
| GET | /api/sensor-latest | Returns most recent sensor reading |

## System Architecture

Raspberry Pi (Temperature Sensor)

↓ POST /api/sensor-data

FastAPI Backend

↓ Serves processed GeoJSON + sensor data

Next.js Frontend

↓ Renders interactive Leaflet map

User Browser (with GPS)

## Development Plan

### Day 1 (Today)

| Task | Owner | Goal |
| --- | --- | --- |
| FastAPI project setup | Marcos | Server running locally |
| ArcGIS heat data fetch | Marcos | GET /api/heat-data working |
| Cooling centres + libraries fetch | Marcos | GET endpoints working |
| Next.js project setup | Paul | App running locally |
| Leaflet map rendering | Paul | Toronto map displayed |
| Heat island layer on map | Paul | GeoJSON rendered as coloured zones |
| Raspberry Pi sensor setup | Gary | Temperature readings confirmed |
| UI wireframe | Seulgi | Screen layout designed |

### Day 2 (Tomorrow)

| Task | Owner | Goal |
| --- | --- | --- |
| Cooling centre + library pins on map | Arun | Markers visible on map |
| GPS location detection | Arun | Browser location API working |
| Nearest safe space calculation | Arun | Distance logic implemented |
| Alert banner UI | Seulgi | Warning shown on threshold |
| Sensor POST to FastAPI | Gary | Live data flowing to backend |
| Sensor data point on map | Paul | Live marker on map |
| Full integration test | All | Demo scenario runs end to end |

## Demo Scenario (For Presentation)

- Open the web app — Toronto map loads with heat island risk zones displayed

- Browser GPS detects the user's current location and marks it on the map

- Raspberry Pi sensor temperature is manually raised above 35°C to simulate a heatwave

- App triggers an alert banner: "Extreme Heat Warning — Find a Cool Space Now"

- Cooling centres and libraries are highlighted on the map

- App displays: "Nearest Cooling Centre: [Name], 0.3 km away"

## How This Addresses Problem Statement 2

| PS2 Requirement | Our Solution |
| --- | --- |
| Visualize climate risk areas | Urban heat island layer on interactive map |
| Identify vulnerable communities | Heat zone colour coding by risk level |
| Show proximity to safe shelter spaces | Cooling centres and libraries mapped with GPS routing |
| Help communities prepare for extreme weather | Real-time alerts and nearest safe space guidance |
| Innovative data approach | Live Raspberry Pi sensor adds real-world hardware dimension |

Project built for Seneca Polytechnic Hackathon — Theme 3: Community Energy, Equity and Sustainability